LEWHOFMEYR AI

____________________________________________________________

Comprehensive Strategic Review & Roadmap

Personal AI Operating System | PRD, Technical Spec & Phased Roadmap

Prepared For:  Lew (COO / Entrepreneur)

Prepared By:  CTO Office (Claude)

Date:  2026-04-08

Classification:  Strategic Advisory — CDDP

Version:  1.0

# Table of Contents

1.  Executive Summary

2.  Part 1: Current App Classification & Positioning

3.  Part 2: Vision & Future-State Research

4.  Part 3: Product Requirements Document (PRD)

5.  Part 4: Technical Specification

6.  Part 5: Iterative Roadmap

7.  Part 6: Developer Consultant Guide — Prompting Strategy

8.  Part 7: Cost Projection

9.  Recommendation & Next Steps

# Executive Summary

Lewhof AI is a personal AI operating system for high-performing operators and entrepreneurs. It unifies AI-powered chat, task management, calendar, email triage, document intelligence, encrypted credential storage, knowledge base, workflow automation, and autonomous agent orchestration into a single, self-hosted command centre.

This document provides a comprehensive strategic review of the current state, gap analysis, product requirements, technical specification, phased roadmap, and developer consultant guidance for evolving the platform into a world-class AI Chief of Staff.

Key findings:

The app already has 25+ pages, 76 API routes, and multi-model AI integration — a strong foundation

Primary gaps: cross-module intelligence, proactive AI, daily planning, finance/health/CRM modules

The 5-phase roadmap delivers quick wins (Phase 0: 1-2 weeks) scaling to world-class (Phase 5: Week 17+)

Total infrastructure cost remains $10-15/mo throughout all phases

No competitor offers this breadth in a single, self-owned platform

# Part 1: Current App Classification & Positioning

## Classification

Personal AI Operating System (Personal AI OS) / Executive Command Centre

This sits in the emerging category that analysts call "Horizontal AI" — tools that increase productivity across all functions rather than serving a single vertical. The closest commercial parallels are alfred_ ($25/mo AI chief of staff), Ambient ($100/mo executive briefing tool), and Motion ($19/mo AI scheduling) — but none of them combine all three into one self-owned platform.

## Product Description

Lewhof AI is a personal AI operating system for high-performing operators and entrepreneurs. It unifies AI-powered chat, task management, calendar, email triage, document intelligence, encrypted credential storage, knowledge base, workflow automation, and autonomous agent orchestration into a single, self-hosted command centre. Built on a dark-native interface with multi-model AI (Claude, Gemini, Groq, Perplexity), it replaces the fragmented stack of productivity apps with one intelligent workspace that learns how you work and acts on your behalf — giving you back the hours a human chief of staff would cost $150K+/year to provide.

## Current App Inventory

25+ pages, 76 API routes, 34 components

AI Chat (multi-model: Claude, Gemini, Groq, Perplexity)

Cerebro Master Agent with 20+ tools and slash commands

Custom agent builder (scheduled/event-triggered)

Task management (Kanban), Calendar, Email (Outlook), Notes, Documents

Diagram editor (ReactFlow), Image generation, Workflow builder

Encrypted Vault, Knowledge Base, Whiteboard/backlog

Spotify widget, Weather, Focus timer, Voice input

PWA with offline support, push notifications

Polished dark UI (Warm Dusk theme), responsive mobile

# Part 2: Vision & Future-State Research

## Competitive Landscape (April 2026)

| Product | What It Does | Price | Gap vs. Lewhof AI |
| --- | --- | --- | --- |
| alfred_ | Email triage + calendar + daily brief | $25/mo | No tasks, no vault, no KB, no agents |
| Ambient | Meeting capture + briefings + follow-ups | $100/mo | No personal modules (health, finance) |
| Motion | AI scheduling + task auto-placement | $19/mo | No email, no documents, no AI chat |
| Notion | Workspace + databases + Notion AI | $10-20/mo | No vault, no email, no agent system |
| Obsidian | Local-first PKM + plugins | Free-$5/mo | No calendar, no email, no AI agents |
| Mem.ai | Zero-org AI notes | Paid | No tasks, no calendar, no automation |
| Lindy.ai | No-code agent builder | $50/mo | No personal workspace, agent-only |
| Lewhof AI | All of the above, self-owned | ~$10/mo | Gaps identified below |

## Gap Analysis — Current vs. World-Class

| Category | Current State | Gap to World-Class | Priority |
| --- | --- | --- | --- |
| Cross-module intelligence | Modules are siloed | Calendar should inform tasks, tasks link to notes/KB | Critical |
| Proactive AI | Cerebro is reactive | Should anticipate: overdue follow-ups, at-risk deadlines | Critical |
| Daily planning ritual | Dashboard shows data only | Motion-style "here's your optimized day" each morning | High |
| Voice interface | Web Speech API (basic) | Full conversational voice mode, hands-free | High |
| Tone/voice learning | AI output is generic | Learn writing style from history | High |
| Finance tracking | None | Manual entry + CSV import, spending insights | Medium |
| CRM/contacts | None | Auto-extract from email/calendar, relationship health | Medium |
| Habit tracking | Focus timer only | Recurring habits with streaks, linked to calendar | Medium |
| Goal/OKR tracking | None | Quarterly objectives linked to tasks + weekly reviews | Medium |
| Health/wellness | None | Wearable sync, sleep/exercise, mood tracking | Medium |
| Web clipper | None | Bookmarklet to capture pages into KB with AI summary | Low |
| MCP integrations | None | Connect to Google, Slack, financial tools via MCP | Low |

## The Ultimate Vision — The AI Chief of Staff

A system that:

Knows everything about your schedule, tasks, finances, health, contacts, and goals

Connects the dots across modules (meeting prep pulls relevant notes + contact history + task context)

Acts autonomously within guardrails (drafts emails in your voice, schedules follow-ups, files expenses)

Anticipates needs (proactive nudges, pattern detection, risk flagging)

Costs $10-15/mo instead of $150K/year for a human chief of staff

# Part 3: Product Requirements Document (PRD)

## Product Vision

Transform Lewhof AI from a feature-rich personal dashboard into an intelligent, proactive AI Chief of Staff that manages and optimizes all aspects of a COO/entrepreneur's professional and personal life.

## Target User

Primary: Lew (COO, entrepreneur, systems thinker)

Future: High-performing operators, founders, and executives who want one self-owned system instead of 10 SaaS subscriptions

## P0 — Must Have (Phase 1-2)

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a COO, I want a daily AI briefing pushed to me every morning so I start my day informed | Briefing includes: weather, calendar, overdue tasks, unread email count, one insight. Delivered by 6:30am SAST via dashboard + Telegram |
| US-02 | As a COO, I want tasks linked to notes and KB entries so I have context when working on them | Task detail view shows linked notes/KB. Notes can embed task references. Bidirectional links |
| US-03 | As a COO, I want AI to propose my optimal day when I open the planner so I don't waste time deciding | Smart Planner page: pulls calendar + tasks + habits, proposes time blocks, drag to reorder, click "Lock Day" |
| US-04 | As a COO, I want Cerebro to proactively flag overdue items and at-risk deadlines | Proactive nudge system: checks daily for overdue tasks, stale follow-ups, approaching deadlines. Surfaces on dashboard |
| US-05 | As a COO, I want quick-capture from anywhere so I can dump ideas without losing flow | Enhanced Cmd+K: type anything, AI classifies it (task/note/KB/calendar/whiteboard) and routes automatically |

## P1 — Should Have (Phase 3-4)

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-06 | As a COO, I want AI to draft emails in my voice so I can review and send instead of writing from scratch | Tone learning from last 50+ messages. Draft quality: <20% editing needed |
| US-07 | As a COO, I want to track spending categories so I see where my money goes | Finance page: manual entry + CSV import. Monthly bar chart by category. AI insight at top |
| US-08 | As a COO, I want weekly review automation so I reflect on what worked and what didn't | Weekly review agent: tasks completed, tasks slipped, time allocation, one recommendation |
| US-09 | As a COO, I want a contacts/CRM layer so I track relationships and never drop follow-ups | Auto-extract contacts from email/calendar. Interaction history. "Haven't contacted X in 30 days" alerts |
| US-10 | As a COO, I want recurring habits with streaks so I build consistency | Habit tracker: daily/weekly habits, streak count, linked to calendar time blocks, dashboard widget |

## P2 — Nice to Have (Phase 5+)

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-11 | As a COO, I want voice-first interaction so I can use the app hands-free | Full conversational voice mode with context awareness |
| US-12 | As a COO, I want goal/OKR tracking so I stay aligned to quarterly objectives | Goals page: quarterly OKRs, linked to tasks, AI progress tracking |
| US-13 | As a COO, I want MCP integrations so external tools feed data into my OS automatically | MCP server connections: Google Calendar, Gmail, Slack, financial feeds |
| US-14 | As a COO, I want a web clipper so I can save any page to KB with one click | Browser bookmarklet: captures page, AI generates summary, saves to KB |
| US-15 | As a COO, I want a journal/reflection module so I track personal growth over time | Daily prompts, mood tracking, AI-detected patterns over weeks/months |

# Part 4: Technical Specification

## 4.1 Current Architecture

Frontend: Next.js 16.2.2 (App Router, RSC), Tailwind v4 + Warm Dusk Design System, 25+ pages, 34 components, PWA

API Layer: 76 API Routes (Next.js Route Handlers), Clerk Auth (Google/Microsoft/Spotify OAuth), Anthropic SDK, Gemini, Groq, Perplexity

Data Layer: Supabase (Postgres + Storage + RLS), AES Encryption (Vault), IndexedDB (Offline/PWA)

Integrations: Microsoft Graph (Calendar/Email), Spotify, Telegram, GitHub, Vercel (Hosting + Cron)

## 4.2 Proposed Architecture Additions

Phase 1-2 — No new infrastructure

| Addition | Implementation | Cost Impact |
| --- | --- | --- |
| Cross-module links | New entity_links Supabase table | $0 |
| Daily briefing agent | Vercel Cron → existing APIs → Telegram | $0 |
| Smart planner page | New page consuming existing calendar + todos APIs | $0 |
| Proactive nudge engine | Vercel Cron job running daily checks against task deadlines | $0 |
| Enhanced quick-capture | AI classification layer in existing Cmd+K modal | ~$0.01/classify |

Phase 3-4 — Minimal new infrastructure

| Addition | Implementation | Cost Impact |
| --- | --- | --- |
| Tone learning | New user_writing_profile table, batch analysis | ~$0.50 one-time |
| Finance tracker | New finance_entries table + page | $0 |
| CRM/contacts | New contacts table, auto-extract from email/calendar | $0 |
| Habit tracker | New habits + habit_logs tables + dashboard widget | $0 |
| Weekly review agent | Scheduled Vercel Cron, queries existing data | ~$0.05/week |

Phase 5+ — Strategic investments

| Addition | Implementation | Cost Impact |
| --- | --- | --- |
| MCP integration | MCP client in API routes, external MCP servers | $0 (protocol free) |
| Voice mode | Web Speech API upgrade or Whisper API | ~$0.006/min |
| Model routing | LiteLLM proxy or OpenRouter | Saves 40-60% |
| Semantic caching | Redis/Upstash for repeated AI queries | Free → $10/mo |

## 4.3 Data Model Additions

entity_links (Phase 1)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| user_id | TEXT | NOT NULL |
| source_type | TEXT | task / note / kb / calendar / contact |
| source_id | UUID | NOT NULL |
| target_type | TEXT | NOT NULL |
| target_id | UUID | NOT NULL |
| created_at | TIMESTAMPTZ | DEFAULT now() |

daily_plans (Phase 2)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| user_id | TEXT | NOT NULL |
| plan_date | DATE | NOT NULL |
| blocks | JSONB | Array of {time, type, ref_id, title, duration} |
| locked | BOOLEAN | DEFAULT false |
| created_at | TIMESTAMPTZ | DEFAULT now() |

finance_entries (Phase 3)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| user_id | TEXT | NOT NULL |
| amount | DECIMAL | NOT NULL |
| category | TEXT | NOT NULL |
| description | TEXT |  |
| entry_date | DATE | NOT NULL |
| type | TEXT | expense / income |
| created_at | TIMESTAMPTZ | DEFAULT now() |

contacts (Phase 3)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| user_id | TEXT | NOT NULL |
| name | TEXT | NOT NULL |
| email | TEXT |  |
| phone | TEXT |  |
| company | TEXT |  |
| tags | TEXT[] | Array |
| last_contact | TIMESTAMPTZ |  |
| notes | TEXT |  |
| source | TEXT | email / calendar / manual |
| created_at | TIMESTAMPTZ | DEFAULT now() |

habits (Phase 3)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| user_id | TEXT | NOT NULL |
| name | TEXT | NOT NULL |
| frequency | TEXT | daily / weekly |
| target_days | INTEGER | DEFAULT 1 |
| current_streak | INTEGER | DEFAULT 0 |
| best_streak | INTEGER | DEFAULT 0 |
| active | BOOLEAN | DEFAULT true |
| created_at | TIMESTAMPTZ | DEFAULT now() |

habit_logs (Phase 3)

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary Key |
| habit_id | UUID | FK → habits(id) |
| completed_at | TIMESTAMPTZ | DEFAULT now() |

## 4.4 Security Considerations

| Concern | Current State | Recommendation |
| --- | --- | --- |
| Data encryption | Vault uses AES | Extend to finance entries, contacts |
| API auth | Clerk + RLS | Sufficient for personal use |
| Token exposure | API keys in env vars | Vercel encrypted env vars (already there) |
| MCP security | Not yet implemented | Authenticate every MCP connection, no public servers |
| Finance data | Not yet stored | PIN-gate finance page like Vault |

## 4.5 Scalability

Current architecture (Vercel serverless + Supabase) scales to 10,000+ users without changes. For personal use, zero scalability concerns for 2+ years. Commercial upgrade path: Supabase Pro ($25/mo) at 500MB DB, Vercel Pro ($20/mo) at execution limits.

# Part 5: Iterative Roadmap

## Phase 0 — Foundation Hardening (Week 1-2)

Quick wins that make the existing app feel alive.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 0.1 | Daily briefing agent (Vercel Cron → Telegram) | Small | High | Existing APIs |
| 0.2 | Cross-module entity linking (tasks ↔ notes ↔ KB) | Medium | High | New table |
| 0.3 | Whiteboard auto-prioritization (AI scoring) | Small | Medium | Existing whiteboard |
| 0.4 | Enhanced Cmd+K quick-capture with AI routing | Medium | High | Existing search modal |
| 0.5 | Email triage polish (auto-labels, summaries) | Small | Medium | Existing email integration |

Success Metric: Daily briefing arrives by 6:30am SAST for 7 consecutive days.

## Phase 1 — Intelligent Planning (Week 3-5)

The single biggest UX leap — your day planned for you.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 1.1 | Smart Daily Planner page | Large | Critical | Calendar + todos APIs |
| 1.2 | Task auto-scheduling (deadline + priority → time block) | Medium | High | Planner page |
| 1.3 | Focus time auto-blocking on calendar | Small | Medium | Calendar write API |
| 1.4 | Weekly review agent (end-of-week summary) | Medium | High | Cron + existing data |
| 1.5 | Habit tracker (recurring habits, streaks, widget) | Medium | Medium | New tables |

Success Metric: You use the Smart Planner every morning for 14 consecutive days.

## Phase 2 — AI That Knows You (Week 6-8)

The moat — personalized, proactive intelligence.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 2.1 | Proactive nudge engine (overdue, at-risk, follow-ups) | Medium | Critical | Cron + todos + email |
| 2.2 | Tone/voice learning (AI writes like you) | Medium | High | Historical message analysis |
| 2.3 | AI email draft generation (in your voice) | Medium | High | Tone profile + email API |
| 2.4 | Semantic search across all modules | Medium | High | Embedding generation |
| 2.5 | Contact/CRM auto-extraction from email + calendar | Medium | Medium | New table + Graph API |

Success Metric: AI drafts need <20% editing. At least one proactive nudge saves you from missing something.

## Phase 3 — Life Modules (Week 9-12)

Expand from work productivity to full life OS.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 3.1 | Finance tracker (manual + CSV import + insights) | Medium | High | New table |
| 3.2 | Goal/OKR tracker (quarterly objectives linked to tasks) | Medium | Medium | New table + todos |
| 3.3 | Web clipper bookmarklet (save pages to KB) | Small | Medium | KB API |
| 3.4 | Journal/reflection module (prompts, mood, AI patterns) | Medium | Medium | New table |
| 3.5 | Relationship health dashboard (contact frequency) | Small | Medium | CRM data |

Success Metric: Full month of finances tracked. Quarterly OKRs set and linked to weekly tasks.

## Phase 4 — Automation & Integration (Week 13-16)

Let the system work while you sleep.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 4.1 | Model routing (Haiku/Sonnet/Opus by complexity) | Medium | High | LiteLLM or custom router |
| 4.2 | Semantic caching (Redis/Upstash) | Medium | Medium | Cache layer |
| 4.3 | MCP client integration (Google Calendar, Gmail) | Large | High | MCP protocol |
| 4.4 | Agent marketplace (meeting prep, expense logger) | Medium | High | Agent framework |
| 4.5 | Two-way Telegram (send commands back) | Small | Medium | Telegram bot update |

Success Metric: AI costs reduced 40%+. 3+ agents running autonomously.

## Phase 5 — Polish & Scale (Week 17+)

World-class finish.

| # | Feature | Effort | Impact | Dependencies |
| --- | --- | --- | --- | --- |
| 5.1 | Full voice mode (conversational, context-aware) | Large | High | Speech APIs |
| 5.2 | Mobile-native build (Capacitor, gesture nav) | Large | High | Capacitor config |
| 5.3 | Onboarding flow (first-run wizard, feature tour) | Medium | Medium | All modules |
| 5.4 | Data export/import (full portability) | Medium | Medium | All tables |
| 5.5 | Multi-user architecture prep (team/family) | Large | Future | Schema updates |

Success Metric: A friend/colleague says "I want this" unprompted.

# Part 6: Developer Consultant Guide — Prompting Strategy

## The Prompting Framework

Every phase execution follows this structure when working with Claude Code:

1. CONTEXT — What exists, what we're building on

2. OBJECTIVE — Exactly what to build

3. CONSTRAINTS — Tech stack, patterns, existing conventions

4. ACCEPTANCE — How to verify it works

5. QUALITY — QA checks to run

## Phase 0 Prompt Templates

### 0.1 — Daily Briefing Agent

Build a daily briefing system.

CONTEXT: We have existing API routes at /api/weather, /api/calendar/events, /api/todos/pending, /api/email. Telegram bot is active at /api/telegram.

OBJECTIVE: Create a Vercel Cron job that runs at 04:30 UTC (06:30 SAST) daily. It should:
1. Call each API to gather: weather, today's events, overdue tasks, unread email count
2. Format into a clean briefing message
3. Send via Telegram bot
4. Also store in Supabase for dashboard display

CONSTRAINTS: Use existing API routes, don't duplicate logic. Vercel Cron config in vercel.json. Match existing code patterns in /api/cron/.

ACCEPTANCE CRITERIA: Briefing arrives on Telegram by 06:30 SAST. Dashboard briefing widget shows latest briefing. Handles API failures gracefully.

QA: Run CTO protocol. Verify Vercel build. Test with manual cron trigger first.

### 0.4 — Enhanced Quick-Capture

Enhance the existing Cmd+K global search modal to support intelligent quick-capture.

CONTEXT: GlobalSearch component exists at src/components/global-search.tsx. Currently does keyword search.

OBJECTIVE: When user types in Cmd+K and presses Enter:
1. AI classifies input as: task, note, kb_entry, calendar_event, or whiteboard_item
2. Routes to the correct API to create the item
3. Shows confirmation toast with item type icon
4. Falls back to search if classification confidence is low

CONSTRAINTS: Use Haiku for classification (cheapest, fastest). Keep existing search functionality intact.

ACCEPTANCE CRITERIA: "Buy milk tomorrow" → creates task with due date. "Meeting with John at 3pm" → creates calendar event. Ambiguous input → falls back to search.

## Phase 1 Prompt Templates

### 1.1 — Smart Daily Planner

Build a Smart Daily Planner page at /planner.

CONTEXT: We have /api/calendar/events for today's events and /api/todos for tasks with priority and due dates.

OBJECTIVE: New page that on load:
1. Fetches today's calendar events (fixed blocks)
2. Fetches incomplete tasks sorted by priority + due date
3. AI proposes time blocks filling gaps between meetings
4. User sees a vertical timeline view (6am-10pm)
5. User can drag to reorder suggested blocks
6. "Lock Day" button commits the plan

CONSTRAINTS: Timeline UI matches Warm Dusk design system. Fixed events shown in muted style. AI-suggested blocks with dashed border. Mobile: stack vertically, tap to reorder.

ACCEPTANCE CRITERIA: Page loads in <2s. Calendar events locked. Tasks fill gaps by priority. Drag reorder on desktop. "Lock Day" persists.

## Quality Assurance Prompt (Use After Every Feature)

Run full QA on everything just built:
1. TypeScript check: run tsc --noEmit, show output
2. Build check: run next build, show any errors
3. Console.log audit: grep for console.log in changed files
4. Hardcoded values: check for any hardcoded URLs, keys, or user-specific values
5. Dead code: check for unused imports and variables
6. Mobile layout: verify at 375px width
7. Desktop layout: verify at 1280px width
8. If new API routes: test with curl, show response
9. If new DB tables: verify RLS policies are set
10. Git push and verify Vercel deployment reaches READY

## Debugging Prompt

[paste screenshot]

This is what I see on [device/browser].

Expected behavior: [what should happen]
Actual behavior: [what's happening]

Investigate, identify root cause, fix it, and run QA protocol. Don't ask questions — just fix it.

## Validation Checklist Per Phase

| Phase | Validation Steps |
| --- | --- |
| Phase 0 | Briefing delivered 7 days straight. Cross-links work bidirectionally. Quick-capture correctly routes 5/5 test inputs. |
| Phase 1 | Planner proposes sensible day for 14 consecutive days. Habits tracked with visible streaks. Weekly review generates useful summary. |
| Phase 2 | AI drafts match your tone (blind test). At least 3 proactive nudges per week that are useful. Semantic search returns relevant results. |
| Phase 3 | Full month of finances tracked without gaps. OKRs set and tasks visibly linked. Journal has 20+ entries. |
| Phase 4 | AI costs down 40%+ (compare monthly spend). 3+ agents running unattended. MCP connects to at least one external service. |

# Part 7: Cost Projection

| Phase | Timeline | Additional Cost | Cumulative Monthly |
| --- | --- | --- | --- |
| Current | — | $0 | ~$10/mo (API + infra) |
| Phase 0 | Week 1-2 | $0 | ~$10/mo |
| Phase 1 | Week 3-5 | $0 | ~$12/mo |
| Phase 2 | Week 6-8 | $0 | ~$15/mo |
| Phase 3 | Week 9-12 | $0 | ~$15/mo |
| Phase 4 | Week 13-16 | Upstash Redis free tier | ~$10/mo (savings from routing) |
| Phase 5 | Week 17+ | Capacitor build tools (free) | ~$10-15/mo |

Total investment over 4 months: $40-60 in AI API costs. That's less than one month of any competitor subscription.

# Recommendation & Next Steps

Start with Phase 0.1 (Daily Briefing Agent) — it's the highest-impact, lowest-effort win. It makes the app feel alive every morning and proves the autonomous agent pattern that underpins everything else in the roadmap.

## Immediate Actions

1. Approve this strategic roadmap and confirm Phase 0 priorities

2. Begin CDDP on Phase 0.1 (Daily Briefing Agent) — full technical spec for your approval

3. Set up Vercel Cron configuration for scheduled agent execution

4. Establish the entity_links table for cross-module intelligence (Phase 0.2)

5. Review and adjust timeline estimates based on availability

— End of Document —

Prepared by CTO Office (Claude) | Lewhof AI | 2026-04-08